Project Planning Phase

**Sprint Delivery**

|  |  |
| --- | --- |
| Date | 30 October 2022 |
| Team ID | PNT2022TMID23493 |
| Project Name | Personal expense Tracker Application |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)


|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User**  **Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming  my password. | 2 | High | B Hariharan |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the  application | 1 | High | C Ravichandran |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through  Facebook | 2 | Low | S Sedhuraman |
| Sprint-1 |  | USN-4 | As a user, I can register for  the application through Gmail | 2 | Medium | S Sharukh kumar |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering  email & password | 1 | High | B Hariharan |
| Sprint-3 | Login | USN-5 | As a, Customer Care Executive I can log into the application by entering server email &  password | 2 | High | C Ravichandran |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-4 | Login | USN-5 | As a Administrator, I can log into the application by entering sever email & password | 2 | High | S Sharukh kumar |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total**  **Story Points** | **Duration** | **Sprint Start Date** | **Sprint End**  **Date (Planned)** | **Story Points**  **Completed (as on Planned End Date)** | **Sprint**  **Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 30 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 06 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 14 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |

Velocity:



Burndown Chart:

120

100

80

60

Time

Remaining work

40

20

0

Day 1

Day 2

Day 3

Day 4

Day 5

Day 6